KPN Corp — Downstream (Energi-up)

BC Inventory Reporting System

Product Requirements Document (PRD)

Replacement for the legacy Web IT Inventory / BC Reports application

Bea Cukai (DJBC) Inventory Reporting — Kawasan Berikat / PLB — Multi-entity, Multi-site

Prepared for: Jerry Pratama, Head of IT

Version: 1.2 (Draft)   ·   Date: 27 July 2026

Basis: Current-System Review & Module Map (companion documents)

# Document Control

| Field | Detail |
| --- | --- |
| Product | BC Inventory Reporting System (working name) |
| Author / owner | Jerry Pratama, Head of IT — Energi-up / KPN Downstream |
| Version | 1.2 Draft — system field names aligned verbatim to the upload column headers (Appendices D & E); v1.1 added report-grid column management (FR-R9–R13) and the upload field mapping |
| Supersedes | Legacy: Web IT Inventory / BC Reports (bcreportsprod.gamasap.com) |
| Companion docs | Current-System Review & New-System PRD v0.1; Module & Parameter Map; BC23 Report & BC40 Report upload templates (analysed — see Appendices D & E) |
| Key decisions | Hybrid auth (SSO + standalone); Entity+Site+TPB access scope; Email + in-app alerts (admin-configured) |

# 1. Executive Summary

This PRD defines a replacement for the legacy Web IT Inventory / BC Reports application used to produce Bea Cukai (DJBC) customs-inventory reports for the group's bonded (Kawasan Berikat / PLB) facilities. The legacy system's report content is correct, but its delivery is not: full-page reloads, a client-side grid with no server-side paging, an opaque and unvalidated data pipeline, dirty shared master data, and plain-HTTP transport.

The new system keeps the proven report schema and full BC-document coverage, and rebuilds everything around it: a validated ingestion pipeline (SAP writes an extract to a shared folder; the system ingests it, with manual upload as a fallback), fast server-side reporting, clean governed master data, and secure role-based access designed for use by Bea Cukai users at Head Office and across multiple sites.

This version adds three capabilities the legacy system lacks: an Administration module (user & access management, master-data governance, forgot-password), fine-grained access control scoped by legal entity, site and TPB permit, and an email + in-app alerting mechanism for file uploads, data updates, and errors.

Version 1.1 additionally captures the full field layout of the real upload templates (BC 2.3 / PIB import report — 80 columns; BC 4.0 report — 56 columns) as the canonical ingestion dictionary (Appendices D & E), and adds report-grid column management: users can choose which fields are shown, reorder them, and sort by any shown field.

### Decisions baked into this PRD

| Decision | Choice |
| --- | --- |
| Authentication | Hybrid — company SSO/AD for Head-Office internal users; standalone in-app accounts (with forgot-password) for site/external BC users |
| Access scope | Role-based, scoped by Entity (PT) + Site + TPB permit; HO users see all in scope, site users see their own |
| Alerting | Email + in-app notification center; admins configure recipients & rules per event (upload, update, error) |

# 2. Background & Problem Statement

The group operates six legal entities across roughly 40 TPB (bonded-zone) permits and 7 customs offices, all reporting IT Inventory to Bea Cukai. Today a single legacy web app produces all periodic customs reports. Data originates in SAP and is loaded into the app's database; users run parameterized reports per company, TPB and document type.

### Problems with the legacy system (from the review)

| Area | Problem |
| --- | --- |
| Performance | Full-page POST reloads; client-side DataTable renders all rows at once; ~43 assets per page |
| Data quality | No validation/reconciliation; duplicate company master records; a live 'TESTING' permit in production |
| Data lineage | No 'as-of' timestamp or source-extract reference on any report |
| Security | Served over plain HTTP; per-report typed 'Login ID' instead of session identity |
| Access control | No visible role model for multi-site / Head-Office separation |
| Operations | No alerting when data arrives, changes, or fails to load |

# 3. Goals, Objectives & Success Metrics

| Objective | Success metric |
| --- | --- |
| Fast reporting | Standard monthly report renders < 3s; server-side paging; no full-shell reloads |
| Correct, traceable data | Every report tied to a validated source extract with a visible 'data as-of' stamp; zero duplicate master records |
| Trustworthy pipeline | 100% of ingested files validated & logged; bad rows quarantined, never silently dropped |
| Secure, governed access | HTTPS only; every user scoped by entity/site/TPB; complete audit trail; no shared logins |
| Operational awareness | Relevant users notified within minutes of an upload, update, or error |
| Retire legacy | Feature parity + reconciliation achieved, then bcreportsprod decommissioned |

# 4. Scope

### 4.1 In scope

- All 16 legacy report modules (inbound, outbound, service, PPB-KB, WIP, LPM mutation, finished-goods mutation, scrap, assets, spareparts, log changes, additional reports) with full BC-document coverage.

- Multi-entity, multi-site, multi-TPB operation from day one.

- Automated ingestion of SAP extracts from a shared folder, plus authenticated manual upload.

- Validation & reconciliation engine; dashboards; exports (Excel/CSV/PDF).

- Administration module: user & access management, roles, master-data governance, forgot-password, system configuration.

- Email + in-app alerting for uploads, data updates, and errors.

- Full audit logging.

### 4.2 Out of scope (initial release)

- Direct host-to-host submission to CEISA 4.0 (candidate for a later phase).

- Write-back to SAP — the system is read/report only.

- The detailed SAP extract-layout & shared-folder handshake specification (to be defined in a dedicated follow-up; this PRD states the requirement and interface contract at a high level).

# 5. Users, Roles & Personas

The system serves Bea Cukai and internal users at Head Office and at each site. Roles bundle capabilities; access scope (entity/site/TPB) is assigned separately, so the same role can be granted narrowly (one site) or broadly (all entities).

| Role | Who | Primary needs |
| --- | --- | --- |
| Super Admin (IT) | IT / system owners | Full configuration, user & role management, all entities, integration & alert setup |
| Admin | HO or entity administrators | Manage users, master data and alert rules within assigned scope |
| HO BC User | Bea Cukai / compliance at Head Office | Run & export all reports across all entities/sites for oversight & audit |
| Site BC User | BC / plant users at a site | Run & export reports scoped to their entity + site + TPB |
| Data Steward / Uploader | Site or HO data operators | Manual upload, review validation results, resolve rejected rows within scope |
| Auditor / Viewer | Internal/external audit | Read-only reports + audit log within scope; no exports of restricted data if configured |

# 6. Access Control & Security

## 6.1 Authentication (hybrid)

- Head-Office internal users authenticate via company SSO / Active Directory (Entra) — no separate password held by the app.

- Site and external Bea Cukai users use standalone in-app accounts with a password policy and a self-service forgot-password flow.

- A single account is exactly one identity type (SSO or standalone). No shared/functional logins; the legacy typed 'Login ID' is removed — identity comes from the session.

- MFA supported (required for Admin/Super Admin); account lockout after repeated failures; configurable session timeout.

## 6.2 Access scope — Entity + Site + TPB

Every data row carries an entity (PT), a site, and a TPB permit. A user is granted a role plus one or more scope assignments. Queries are transparently filtered to the user's scope — a user can never see or export data outside it.

| Scope grant | Effect |
| --- | --- |
| All entities (HO) | Sees every entity, site and TPB — for Head-Office oversight/audit |
| Entity-level | Sees all sites & TPBs of the assigned entity |
| Site-level | Sees only the assigned site(s) within an entity |
| TPB-level | Sees only the assigned TPB permit(s) — narrowest grant |

Filter behaviour follows scope: a user assigned to a specific entity/site does not choose those on the report screen — Entity and Site are pre-set to their assignment and shown as read-only context, and only TPB is offered as an optional filter. Only admins and broad-scope (HO) users see Entity/Site as selectable filters across their scope. In all cases a blank filter means “all within my scope”, never “all in the system”.

## 6.3 Forgot-password & account lifecycle (standalone accounts)

- User requests reset from the login page (enters registered email).

- System emails a single-use, time-limited reset link (token expires; prior tokens invalidated).

- User sets a new password meeting the policy; all active sessions for that account are invalidated.

- Every reset request and completion is written to the audit log; a confirmation email is sent.

- SSO users do not use this flow — they reset via the corporate identity provider; the app shows guidance instead.

Admin-side lifecycle: create/invite user, assign role + scope, disable/enable, force reset, and revoke — all logged. No hard-delete of users (disable only), to preserve audit history.

## 6.4 Roles × capabilities matrix

| Capability | Super Admin | Admin | HO BC | Site BC | Steward | Auditor |
| --- | --- | --- | --- | --- | --- | --- |
| View & run reports (in scope) | ✔ | ✔ | ✔ | ✔ | ✔ | ✔ |
| Export (Excel/CSV/PDF) | ✔ | ✔ | ✔ | ✔ | ✔ | — |
| Manual file upload | ✔ | ✔ | — | — | ✔ | — |
| View ingestion/validation logs | ✔ | ✔ | ✔ | — | ✔ | ✔ |
| Manage master data | ✔ | ✔ | — | — | — | — |
| Manage users & roles | ✔ | ✔ | — | — | — | — |
| Configure alert rules | ✔ | ✔ | — | — | — | — |
| View audit log | ✔ | ✔ | — | — | — | ✔ |
| System & integration config | ✔ | — | — | — | — | — |

Note: Admin capabilities are always bounded by the admin's own scope — an entity Admin manages only users, master data and alerts for their entity/site/TPB.

# 7. Functional Requirements

## 7.1 Reporting

| ID | Requirement |
| --- | --- |
| FR-R1 | Reproduce all 16 legacy reports (see Appendix B) with identical or enhanced columns |
| FR-R2 | Filter by entity, site, TPB, date range, BC document type, and Date-basis (BC vs GR/GI) where applicable |
| FR-R2a | Filters are driven by the user's access scope. For users assigned to a specific entity/site (Site BC, Steward, Auditor), Entity and Site are fixed to their assignment and shown as read-only context — not free-choice filters; only TPB is an optional filter (blank = all their TPBs). Admins and broad-scope users (Super Admin, Admin, HO BC) may select Entity, Site and TPB freely across their scope; any filter left blank returns all within scope. Access scope always bounds the result. |
| FR-R3 | Preserve module-specific parameters: Date-basis toggle (Barang reports), BC-type filter (Barang + Log Changes), material-type split Bahan Baku/Penolong (LPM) |
| FR-R4 | Server-side pagination, sorting and search on all result grids |
| FR-R5 | Export the active (filtered) result to Excel, CSV and PDF |
| FR-R6 | Show a 'data as-of' timestamp and source-file reference on every report |
| FR-R7 | Saved/favourite queries per user; optional scheduled report generation |
| FR-R8 | LPM (saldo accountability) reconciliation view: opening + in − out − adj = closing, with variance flags |
| FR-R9 | Column chooser: users can add or remove any stored field of the report’s dataset as a grid column — including every upload field captured per Appendices D & E. Each report ships with a sensible default column set; “Reset to default” restores it. |
| FR-R10 | Sorting: every displayed column is sortable (asc/desc) by clicking its header; multi-column sort supported. Sorting executes server-side on the full filtered result set, not only the visible page. |
| FR-R11 | Column reordering: users can move columns into any order (drag-and-drop of the column header, or up/down in the column chooser). |
| FR-R12 | Grid personalisation (visible columns, order, sort, page size) persists per user per report, and can be saved as named views (extends FR-R7); views are shareable within the user’s scope. |
| FR-R13 | Exports (FR-R5) honour the current visible column set, column order and sort; a “full field set” export option outputs all stored columns. |

## 7.2 Data ingestion (SAP shared folder + manual upload)

High-level here; the detailed extract layout & folder handshake are a separate specification. The system must:

| ID | Requirement |
| --- | --- |
| FR-I1 | Automatically detect & ingest new SAP extract files from a designated shared folder (watch or scheduled poll) |
| FR-I2 | Provide an authenticated manual upload screen using the same validate→load path |
| FR-I3 | Record every ingested file: name, hash, size, source (SAP/manual), user, timestamp |
| FR-I4 | Parse per report-type layout; map to canonical fields; validate types, mandatory fields (HS code, UoM, BC no/date) and tolerances |
| FR-I5 | Quarantine and report bad rows with reasons; never silently drop data |
| FR-I6 | Be idempotent — re-ingesting the same file must not duplicate data |
| FR-I7 | Stamp every record with source-file lineage and ingestion time |
| FR-I8 | Detect file format by content, never by extension: the legacy extracts are tab-separated text and HTML tables mislabelled as .xls. Accept XLSX, XLS, CSV, TSV and HTML-table sources; reject unreadable formats with a clear error. |
| FR-I9 | Parse legacy layout artifacts: multi-row merged (colspan/rowspan) headers; repeated per-block header rows; blank separator rows; continuation rows (e.g. long addresses spilling to a second row) folded back into their parent record; grand-total footer rows recognised and excluded from data (used as a checksum); Excel text-guard values (="0091") unwrapped; dd.mm.yyyy dates; thousand-separated numbers; “11 %”-style rates; ISO-8859-1 and UTF-8 encodings. |
| FR-I10 | Capture all source fields: every column of a recognised template is mapped and stored under a field named identically to the source column header (Appendices D & E; repeated names are qualified by their source group header, e.g. “Save Duty / PPN”). Unknown/extra columns raise a warning and are stored raw against the record for review — no source field is ever silently dropped. |
| FR-I11 | Identifier fields (PIB no, No. Co, SSPCP no, NTPN, paying-bank account, Map no, material codes, NPWP) are stored as text, preserving leading zeros and exact formatting. |
| FR-I12 | Parse and validate report-header metadata (entity name, report/commodity scope, period) and footer totals against the file’s detail rows and the uploader’s declared entity/TPB; mismatches quarantine the file. |
| FR-I13 | Mandatory-field validation (FR-I4) is configured per template: e.g. HS code is mandatory for BC 2.3/PIB rows but the BC 4.0 extract carries no HS column (see Open Questions) — the rule set must be per report type, not global. |

## 7.3 Validation & reconciliation

- Per-ingestion validation report: rows loaded, rows rejected, and the reason for each rejection.

- Reconciliation engine computing the saldo equation per period/TPB, flagging variances beyond tolerance.

- UoM/density and over/under-deliver tolerance checks surfaced as warnings before data reaches a report.

## 7.4 Dashboards

- Landing dashboard (scoped to the user): current saldo, inbound/outbound trend, top variances, latest ingestion status, and unread alerts.

- Admin dashboard: ingestion health across entities/sites, error counts, pending validations.

## 7.5 Administration module

| ID | Requirement |
| --- | --- |
| FR-A1 | User management: invite/create, assign role + scope (entity/site/TPB), enable/disable, force password reset, revoke |
| FR-A2 | Role management: predefined roles (Section 5) and capability review; scope always bounds the admin's reach |
| FR-A3 | Master-data management: entities (PT), sites, TPB permits, item/HS catalog — with de-duplication and validation |
| FR-A4 | Prevent test/non-production entries in production master data (e.g. no 'TESTING' permit); flag & block on save |
| FR-A5 | Alert-rule configuration: per event type, choose recipients (users/roles/scope) and channel (email/in-app) |
| FR-A6 | System configuration: shared-folder path, SMTP/email settings, SSO/IdP settings, password policy, session timeout |
| FR-A7 | Full audit log viewer: who did what, when (reports run/exported, ingestion events, master-data & user changes) |

## 7.6 Alerting & notifications (email + in-app)

Alerts are delivered by email and to an in-app notification center. Admins configure, per event type, which users/roles (within scope) receive each alert and on which channel.

| Event | Trigger | Default recipients | Channel |
| --- | --- | --- | --- |
| New file uploaded | SAP extract auto-ingested OR manual upload completes | Data Stewards + Admins in the file's scope | Email + in-app |
| Data updated / re-ingested | A file re-ingested or records changed for a period already loaded | Stewards + Admins in scope; HO BC (optional) | Email + in-app |
| Ingestion / validation error | Parse failure, rejected rows above threshold, or load failure | Admins + Super Admin (IT) | Email + in-app |
| Extract not received | Expected SAP extract missing by a scheduled cut-off | Admins + Super Admin (IT) | Email + in-app |
| Reconciliation variance | Saldo variance beyond tolerance for a period/TPB | Data owners/Stewards + Admins in scope | Email + in-app |
| Access / security change | User created/disabled, role or scope changed, password reset | Super Admin + relevant Admin (audit) | In-app + email |
| ID | Requirement |
| FR-N1 | Trigger email + in-app notifications for the events above |
| FR-N2 | Admin-configurable recipients (by user, role, or scope) and channel per event type |
| FR-N3 | In-app notification center with read/unread state and history |
| FR-N4 | Error alerts include enough detail (file, period, reason, link) to act without hunting |
| FR-N5 | Digest/throttle option to avoid alert storms (e.g. batch multiple uploads into one summary) |
| FR-N6 | Delivery of every alert is logged; failed email delivery is retried and surfaced to admins |

## 7.7 Audit & logging

- Immutable audit trail of report runs/exports, ingestion events, master-data changes, user/access changes, and alert deliveries — suitable for a Bea Cukai audit.

- Data lineage query: for any report figure, trace back to the source extract file and ingestion event.

# 8. Data Model

## 8.1 Reporting schema (retain & enforce)

Keep the proven report schema from the legacy inbound report and enforce it at ingestion (see companion Module Map §5): customs document (no/date), receipt/GR (no/date/open-date), counterparty, item (code/name/HS), over/under-deliver tolerance %, terms, UoM, BC Qty, Jumlah, Balance Qty, and value block (currency, value, freight, total). Add lineage fields to every record.

The canonical ingestion dictionary is defined field-by-field from the real upload templates: Appendix D maps the BC 2.3 / PIB import report (80 columns — document identity, shipping & logistics, supplier, commercial/procurement chain, item & HS, valuation, duty & tax rates, duty amounts after/before facility, duty saving, and payment evidence) and Appendix E maps the BC 4.0 report (56 columns — location/TPB, BC document, vendor & customer incl. NPWP, material/plant, contract & purchase order incl. PPN block, logistics references, BC quantities & weights, goods-receipt realisation, and Faktur Pajak). Every source field is stored; the report grid can expose any of them (FR-R9). Field names in the system — grid columns, column chooser, exports and API — are identical to the upload column headers, verbatim. Where the template’s two-row header repeats a name (the BC23 duty blocks; the BC40 grouped blocks), the system name combines the source group and column exactly as printed, e.g. “Amount After Facility / BM”, “Purchase Order / Qty”.

## 8.2 Core entities (system & governance)

| Entity | Purpose / key attributes |
| --- | --- |
| Entity (PT) | Legal entity; de-duplicated master (fixes legacy duplicates) |
| Site | Physical plant/site under an entity |
| TPB Permit | Bonded-zone permit; belongs to entity (+ site); customs office; validity |
| Item / HS Catalog | Item code, name, HS code, base UoM, density/conversion factors |
| User | Identity type (SSO/standalone), status, credentials (standalone only), MFA |
| Role | Named capability bundle (Section 5) |
| ScopeAssignment | Links User → Role → scope (entity/site/TPB) |
| IngestionFile | Source (SAP/manual), name, hash, size, user, timestamp, status |
| ValidationResult | Rows loaded/rejected, reasons, linked to IngestionFile |
| AlertRule | Event type, recipients, channel, throttle settings |
| Notification | Instance of an alert; channel, recipient, read state, delivery status |
| AuditEvent | Actor, action, target, timestamp, before/after where relevant |

# 9. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Performance | Standard monthly report < 3s; grids paginated server-side; SPA or async fetch (no full-shell reloads) |
| Security | HTTPS/TLS everywhere; RBAC scoped by entity/site/TPB; encryption at rest; MFA for admins; no shared logins |
| Availability | Business-hours SLA across all sites; graceful degradation if the shared folder or SAP extract is unavailable |
| Reliability | Idempotent ingestion; quarantine on failure; retries for email delivery |
| Scalability | Handle multi-year ranges across all entities/sites without client-side degradation |
| Auditability | Immutable audit log & data lineage retained per DJBC audit needs |
| Usability | Localisation (Bahasa Indonesia/English); responsive; consistent with KPN brand |
| Maintainability | Lean modern stack; only libraries in use; documented extract layouts & APIs |
| Compliance | Preserve tax/customs traceability (PPN/Faktur Pajak, HS, BC documents) |

# 10. Architecture Overview

Clean separation of ingestion, storage and presentation, with authentication and a notification service as cross-cutting components:

- Source — SAP produces the periodic extract per entity/site/TPB and writes it to a designated shared folder (integration stays indirect; no direct SAP coupling).

- Ingestion service — watches the folder (and accepts manual uploads), parses, validates, reconciles, loads clean rows, quarantines bad ones, and emits alert events.

- Validated store — relational database (clean, typed, de-duplicated) with source-file lineage & ingestion timestamps.

- Application / API — server-side-paginated, filtered, scope-enforced queries; RBAC applied at the data layer.

- Presentation — fast web UI (SPA): dashboards, reports, admin, and the in-app notification center.

- Auth — hybrid: SSO/IdP for HO users; standalone accounts for site users; session-based identity + MFA.

- Notification service — sends email (SMTP) + in-app notifications per admin-configured alert rules; logs delivery.

### Recommended technology (for discussion)

- Front-end: React SPA with server-side-paginated data grids.

- Back-end/API: .NET (reuse existing ASP.NET skills) or Node; REST/JSON with pagination & filtering.

- Database: PostgreSQL (aligns with the group's managed-PostgreSQL direction).

- Ingestion: scheduled worker / file-watcher; idempotent; quarantine table.

- Auth: OIDC/SAML to corporate IdP for SSO + local identity store for standalone; HTTPS enforced.

- Email: corporate SMTP / transactional mail service; templated messages.

# 11. Integration Points

| Integration | Direction | Notes |
| --- | --- | --- |
| SAP → shared folder | Inbound (file) | SAP writes periodic extract; system consumes. Layout & handshake = separate spec |
| Manual upload | Inbound (file) | Same validate→load path; authenticated |
| Corporate IdP (SSO) | Auth | OIDC/SAML for HO users |
| SMTP / mail service | Outbound | Email alerts & password-reset links |
| CEISA 4.0 (future) | Outbound | Host-to-host submission — later phase, out of initial scope |

# 12. Migration & Rollout

- Confirm SAP extract layouts per report type and the shared-folder handshake (path, naming, cadence).

- Build ingestion + validation against real extracts; reconcile output against the legacy system in parallel.

- Clean & migrate master data (de-duplicate entities, remove test permits, load sites & TPB catalog).

- Stand up access control: define roles, load users, assign entity/site/TPB scope; wire SSO + standalone auth.

- Configure alert rules and verify email + in-app delivery.

- Pilot with one entity/site, verify parity + reconciliation + access scoping, then roll out entity-by-entity and site-by-site.

- Run parallel for one reporting period, then decommission the legacy system.

# 13. Assumptions, Dependencies, Risks & Open Questions

| Item | Type | Note |
| --- | --- | --- |
| SAP extract layout | Dependency | New system depends on a stable, documented, versioned extract format |
| Shared-folder access | Dependency | Reliable, secured access to the folder from the ingestion service |
| Corporate IdP for SSO | Dependency | HO users must exist in the directory; OIDC/SAML endpoint available |
| Master-data cleanup | Risk | Legacy duplicates/test data must be cleaned, not carried over |
| Saldo source of truth | Open question | Is saldo computed in SAP, in the extract, or derived here? |
| Facility regime per entity | Open question | Confirm Kawasan Berikat vs PLB vs KITE per entity — affects required documents |
| Site user identity | Open question | Are all site/BC users email-reachable for standalone accounts & reset? |
| CEISA integration | Open question | Decide if/when host-to-host to CEISA 4.0 becomes a later phase |
| Historical migration | Open question | How much history to migrate vs archive from the legacy DB |
| BC 4.0 extract lacks HS code | Open question | The BC40 template has no HS-code column while FR-I4 lists HS as mandatory — confirm HS source for BC 4.0 lines (material master join?) or scope the rule per template (FR-I13) |
| BC23 field semantics | Open question | Confirm business meaning of “No. Co”, “FC Date” and “O/N On Behalf” in the PIB extract before freezing the canonical names in Appendix D |
| BC40 unlabelled column | Open question | One column in the BC40 Contract group is unlabelled in the source header — confirm content with the SAP team (Appendix E #24) |
| Native export format | Risk | Legacy “.xls” files are actually TSV/HTML; if SAP can emit true CSV/XLSX the parser simplifies — confirm in the extract-layout spec |

# Appendix A — BC document type reference

| UI code | Standard | Meaning |
| --- | --- | --- |
| BC 23 | BC 2.3 | Import into bonded zone |
| BC 27 / 27S / 27HS | BC 2.7 | Transfer between bonded zones (variants) |
| BC 40 / 41 | BC 4.0 / 4.1 | Entry from / return to other place in customs area |
| BC 16 | BC 1.6 | Inbound variant |
| BC 25 | BC 2.5 | Release to domestic area (TLDDP) — duty on imported content due |
| BC 30 | BC 3.0 | Export (PEB) |
| BC 261 / 262 | BC 2.6.1 / 2.6.2 | Temporary out (subcontract) / return |
| BC 28 / 33 / P3BT | BC 2.8 / 3.3 / — | Other outbound / supplementary document types |

Confirm mappings against current DJBC regulations before build.

# Appendix B — Report module inventory (feature parity)

| Group | Module | Route |
| --- | --- | --- |
| Inbound | Pemasukan Barang | PemasukanBarang |
|  | Pemasukan Service | PemasukanService |
|  | Pemasukan PPB-KB | BcP3KbIn |
| Outbound | Pengeluaran Barang | PengeluaranBarang |
|  | Pengeluaran Service | PengeluaranService |
|  | Pengeluaran PPB-KB | BcP3KbOut |
| Production/saldo | WIP | Wip |
|  | Mutasi Barang (LPM) | PJMutasi |
|  | Mutasi Barang Jadi (LPM) | PJMutasiBarangJadi |
| Scrap | Mutasi Scrap | Scraps |
|  | Pengeluaran Scrap | ScrapPengeluaran |
| Other stock | Assets | Assets |
|  | Spareparts | Spareparts |
| Audit/misc | Log Changes | Logchanges |
|  | Laporan Tambahan | LaporanTambahan |

# Appendix C — Glossary

| Term | Meaning |
| --- | --- |
| TPB | Tempat Penimbunan Berikat — bonded storage/zone permit |
| LPM | Laporan Pertanggungjawaban Mutasi — mutation accountability (saldo) report |
| Saldo | Balance/stock; opening + in − out − adj = closing |
| Bahan Baku / Penolong | Raw material / auxiliary material |
| GR / GI | Goods Receipt / Goods Issue (SAP movements) |
| PPB-KB | Consolidated bonded-zone entry/exit document type |
| CEISA 4.0 | DJBC customs declaration submission platform |
| TLDDP | Domestic customs area outside the bonded zone |

# Appendix D — Upload template field mapping: BC 2.3 / PIB import report (BC23 Report)

Source analysed: “BC23 Report.xls” — in reality a tab-separated text file. Layout: 3 report-header lines (entity, “PIB Report for commodity <M.Type>”, period), a two-row merged column header, detail rows grouped per PIB (document-level values repeated on every item line, blank separator rows between documents), and a grand-total footer row (“Total · n PIB · …”) that must be excluded from data and used as a load checksum. One PIB spans multiple rows (one per item line). All 80 columns below must be captured (FR-I10); dates are dd.mm.yyyy; several identifiers are Excel text-guarded (="…") and must be unwrapped with leading zeros preserved (FR-I11). Naming rule: the system field name is the upload column header, verbatim; the three duty blocks repeat BM/Total Bea Masuk/PPN/Total PPN/PPH/Total PPH, so those fields are qualified by the block’s own header — “Amount After Facility / …”, “Amount Before Facility / …”, “Save Duty / …”.

| # | Upload column header | Group | System field name (= upload) | Type | Mapping / validation notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Status | Document | Status | Text | Processing status; observed: “New”, “Convert to STO” |
| 2 | No.Pengajuan PIB | Document | No.Pengajuan PIB | Text | Customs submission (Aju) number, e.g. 000020-ENA504-20260624-080017 |
| 3 | Tipe PIB | Document | Tipe PIB | Text | BC document type of the row; observed BC 2.0 and BC 2.3 in one file — stored as data, filterable |
| 4 | No. Co | Document | No. Co | Text | Customs registration/response no — semantics to confirm (§13) |
| 5 | No. PIB | Document | No. PIB | Text | Wrapped as ="434951" in source — unwrap; keep leading zeros |
| 6 | PibDate | Document | PibDate | Date | dd.mm.yyyy |
| 7 | Vessel Code | Shipping | Vessel Code | Text | Vessel name + voyage |
| 8 | KPBC Bongkar | Shipping | KPBC Bongkar | Text | Customs office of discharge |
| 9 | KPBC Pengawas | Shipping | KPBC Pengawas | Text | Supervising customs office |
| 10 | Loading Port | Shipping | Loading Port | Text |  |
| 11 | Transit Port | Shipping | Transit Port | Text |  |
| 12 | Disc Port | Shipping | Disc Port | Text |  |
| 13 | BL No | Shipping | BL No | Text | Bill of lading / AWB |
| 14 | BL Date | Shipping | BL Date | Date |  |
| 15 | ETA Date | Shipping | ETA Date | Date |  |
| 16 | FC Date | Shipping | FC Date | Date | Semantics to confirm (customs release?) |
| 17 | Vendor Code | Supplier | Vendor Code | Text | SAP vendor code |
| 18 | Supplier Name | Supplier | Supplier Name | Text |  |
| 19 | Supplier Country | Supplier | Supplier Country | Text |  |
| 20 | Invoice No | Commercial | Invoice No | Text |  |
| 21 | Invoice Date | Commercial | Invoice Date | Date |  |
| 22 | Incoterm | Commercial | Incoterm | Text | EXW / CIF / FOB … |
| 23 | PO No | Commercial | PO No | Text |  |
| 24 | PO Item | Commercial | PO Item | Text | Keep leading zeros (“00001”) |
| 25 | STO BM | Commercial | STO BM | Text | Stock-transport order (BM) |
| 26 | STO BM Date | Commercial | STO BM Date | Date |  |
| 27 | STO OA | Commercial | STO OA | Text |  |
| 28 | STO OA Date | Commercial | STO OA Date | Date |  |
| 29 | WBS Element | Commercial | WBS Element | Text | Project/asset postings |
| 30 | Approp. Request | Commercial | Approp. Request | Text |  |
| 31 | Plant PO | Commercial | Plant PO | Text | SAP plant on the PO (e.g. EU72) |
| 32 | AFCE No | Commercial | AFCE No | Text |  |
| 33 | NoHS | Item | NoHS | Text | Mandatory (FR-I4); dotted format 8481.20.20 |
| 34 | Material Code | Item | Material Code | Text | Dotted SAP code — store as text |
| 35 | Commodity | Item | Commodity | Text |  |
| 36 | M.Type | Item | M.Type | Text | Commodity/material type (e.g. SPAR) — drives the report’s commodity scope |
| 37 | Negara Asal Barang | Item | Negara Asal Barang | Text |  |
| 38 | Qty | Item | Qty | Number | Thousand separators in source |
| 39 | Unit | Item | Unit | Text |  |
| 40 | Ccy P | Valuation | Ccy P | Text | ISO currency of unit price |
| 41 | Harga Per Uom | Valuation | Harga Per Uom | Number |  |
| 42 | Inv After Adjustment | Valuation | Inv After Adjustment | Number |  |
| 43 | Ccy Inv | Valuation | Ccy Inv | Text |  |
| 44 | Nilai PIB | Valuation | Nilai PIB | Number |  |
| 45 | Ccy PIB | Valuation | Ccy PIB | Text |  |
| 46 | Freight Cost | Valuation | Freight Cost | Number |  |
| 47 | Insurance Cost | Valuation | Insurance Cost | Number |  |
| 48 | Peraturan Dirjen | Valuation | Peraturan Dirjen | Text | Facility legal basis (PerDirjen) |
| 49 | (F) CIF Amount | Valuation | (F) CIF Amount | Number | CIF in foreign currency |
| 50 | Kurs PIB | Valuation | Kurs PIB | Number | Customs exchange rate |
| 51 | (IDR) CIF Amount | Valuation | (IDR) CIF Amount | Number | CIF in IDR (Nilai Pabean) |
| 52 | BM Rate | Duty rates | BM Rate | Percent | Source “0 %” — parse to number |
| 53 | PPN Rate | Duty rates | PPN Rate | Percent |  |
| 54 | PPN BM Rate | Duty rates | PPN BM Rate | Percent |  |
| 55 | PPH Rate | Duty rates | PPH Rate | Percent |  |
| 56 | BM | Amount After Facility | Amount After Facility / BM | Number | Import duty for this line, after facility |
| 57 | Total Bea Masuk | Amount After Facility | Amount After Facility / Total Bea Masuk | Number | Document-level total — repeated on each line |
| 58 | PPN | Amount After Facility | Amount After Facility / PPN | Number |  |
| 59 | Total PPN | Amount After Facility | Amount After Facility / Total PPN | Number |  |
| 60 | PPH | Amount After Facility | Amount After Facility / PPH | Number |  |
| 61 | Total PPH | Amount After Facility | Amount After Facility / Total PPH | Number |  |
| 62 | MFN | Duty rates | MFN | Percent | Most-favoured-nation tariff rate |
| 63 | BM | Amount Before Facility | Amount Before Facility / BM | Number |  |
| 64 | Total Bea Masuk | Amount Before Facility | Amount Before Facility / Total Bea Masuk | Number |  |
| 65 | PPN | Amount Before Facility | Amount Before Facility / PPN | Number |  |
| 66 | Total PPN | Amount Before Facility | Amount Before Facility / Total PPN | Number |  |
| 67 | PPH | Amount Before Facility | Amount Before Facility / PPH | Number |  |
| 68 | Total PPH | Amount Before Facility | Amount Before Facility / Total PPH | Number |  |
| 69 | BM | Save Duty | Save Duty / BM | Number | Facility saving = before − after |
| 70 | Total Bea Masuk | Save Duty | Save Duty / Total Bea Masuk | Number |  |
| 71 | PPN | Save Duty | Save Duty / PPN | Number |  |
| 72 | Total PPN | Save Duty | Save Duty / Total PPN | Number |  |
| 73 | PPH | Save Duty | Save Duty / PPH | Number |  |
| 74 | Total PPH | Save Duty | Save Duty / Total PPH | Number |  |
| 75 | Nilai SSPCP | Payment | Nilai SSPCP | Number | Customs/tax payment slip amount |
| 76 | No SSPCP | Payment | No SSPCP | Text | Text-guarded in source — keep leading zeros |
| 77 | No NPTN | Payment | No NPTN | Text | State-revenue transaction number |
| 78 | Bank Pembayar | Payment | Bank Pembayar | Text | Text-guarded account/bank code |
| 79 | O/N On Behalf | Payment | O/N On Behalf | Text | Semantics to confirm (§13) |
| 80 | Map No | Payment | Map No | Text | Text-guarded (="0091") — keep leading zeros |

Report-header metadata captured per file: entity name (line 1), commodity/report scope (line 2), reporting period (line 3) — validated against detail rows and the uploader’s declared entity/TPB (FR-I12). The footer “Total” row (document count and duty totals) is reconciled against the sum of loaded rows.

# Appendix E — Upload template field mapping: BC 4.0 report (BC40 Report)

Source analysed: “BC40 Report.xls” — in reality an HTML table (~31 MB for ≈1,400 line items). Layout: a three-row merged (colspan/rowspan) column header that is structurally inconsistent in the source, one detail row per BC line item, and continuation rows carrying overflow text (e.g. long customer addresses) that must be folded back into the parent record (FR-I9). Row numbering restarts per file. All 56 columns below must be captured (FR-I10). Note: this template carries no HS-code column — see Open Questions (§13) and FR-I13. Naming rule: the system field name is the upload column header, verbatim; grouped columns (BC “Aju”, Document BC, Vendor, Customer, Material, Contract, Purchase Order, BC, Realization of Good Receipts) are qualified by their source group header, e.g. “Document BC / No”, “BC / Qty”.

| # | Upload column header | Group | System field name (= upload) | Type | Mapping / validation notes |
| --- | --- | --- | --- | --- | --- |
| 1 | No | Document | No | Number | Sequence in file — display only, not stored as data |
| 2 | Location | Location | Location | Text | Site (e.g. BONTANG) — joins Site master |
| 3 | Status KB | Location | Status KB | Text | Bonded-zone status (KB) |
| 4 | TPB No. | Location | TPB No. | Text | TPB permit (37/MK/WBC.16/2026) — joins TPB master; drives access scope |
| 5 | Type | Document | Type | Text | BC document type (BC40) |
| 6 | No | BC “Aju” | BC “Aju” / No | Text | Keep leading zeros |
| 7 | Date | BC “Aju” | BC “Aju” / Date | Date | dd.mm.yyyy |
| 8 | No | Document BC | Document BC / No | Text | Registered BC number — keep leading zeros |
| 9 | Date | Document BC | Document BC / Date | Date |  |
| 10 | Code | Vendor | Vendor / Code | Text |  |
| 11 | Vendor Name | Vendor | Vendor Name | Text |  |
| 12 | Vendor Address | Vendor | Vendor Address | Text | Long values spill to a continuation row in source — must be folded back (FR-I9) |
| 13 | Vendor NPWP | Vendor | Vendor NPWP | Text | Tax ID — keep leading zeros |
| 14 | Code | Customer | Customer / Code | Text |  |
| 15 | Customer Name | Customer | Customer Name | Text |  |
| 16 | Customer Address | Customer | Customer Address | Text |  |
| 17 | Customer NPWP | Customer | Customer NPWP | Text |  |
| 18 | Code | Material | Material / Code | Text | Dotted SAP code (912.503.002) — text |
| 19 | Description | Material | Material / Description | Text |  |
| 20 | Plant | Item | Plant | Text | SAP plant (EU72) |
| 21 | No | Contract | Contract / No | Text |  |
| 22 | Date | Contract | Contract / Date | Date |  |
| 23 | Incoterm | Contract | Contract / Incoterm | Text |  |
| 24 | (unlabelled) | Contract | Contract / (unlabelled) | Text | Header cell blank in source — confirm content (§13) |
| 25 | No | Purchase Order | Purchase Order / No | Text | Observed “1002039772/001” (PO no + item) — stored verbatim; the item suffix is derivable for joins |
| 26 | Date | Purchase Order | Purchase Order / Date | Date |  |
| 27 | Qty | Purchase Order | Purchase Order / Qty | Number |  |
| 28 | UOM | Purchase Order | Purchase Order / UOM | Text |  |
| 29 | Ccy | Purchase Order | Purchase Order / Ccy | Text |  |
| 30 | Price (excl PPN) | Purchase Order | Purchase Order / Price (excl PPN) | Number |  |
| 31 | DPP | Purchase Order | Purchase Order / DPP | Number | VAT base amount |
| 32 | PPN | Purchase Order | Purchase Order / PPN | Number | VAT amount |
| 33 | Total | Purchase Order | Purchase Order / Total | Number |  |
| 34 | Type PPN | Purchase Order | Purchase Order / Type PPN | Text | Observed as percentage text “0.00 %” |
| 35 | TP | Logistics | TP | Text |  |
| 36 | GR No | Logistics | GR No | Text | Goods receipt no |
| 37 | GR Date | Logistics | GR Date | Date |  |
| 38 | No | DO | DO / No | Text | Delivery order |
| 39 | BL NO/ DO NO | Logistics | BL NO/ DO NO | Text |  |
| 40 | Langsir | STO | STO / Langsir | Text | STO or direct-shunt indicator |
| 41 | Transportation | Logistics | Transportation | Text | e.g. CONTAINER |
| 42 | Qty | BC | BC / Qty | Number | Quantity declared on the BC document |
| 43 | UOM | BC | BC / UOM | Text |  |
| 44 | Ccy | BC | BC / Ccy | Text |  |
| 45 | Amount | BC | BC / Amount | Number |  |
| 46 | Tolerance | BC | BC / Tolerance | Percent | Over/under-deliver tolerance (§8.1) |
| 47 | Gross Weight | BC | BC / Gross Weight | Number |  |
| 48 | Net Weight | BC | BC / Net Weight | Number |  |
| 49 | Start Date | Realization of Good Receipts | Realization of Good Receipts / Start Date | Date | Realisation of goods receipts |
| 50 | Complete Date | Realization of Good Receipts | Realization of Good Receipts / Complete Date | Date |  |
| 51 | Delivery Qty | Realization of Good Receipts | Realization of Good Receipts / Delivery Qty | Number |  |
| 52 | Complete Qty | Realization of Good Receipts | Realization of Good Receipts / Complete Qty | Number |  |
| 53 | (+/-) | Realization of Good Receipts | Realization of Good Receipts / (+/-) | Number | Delivered vs declared variance |
| 54 | Remarks | Other | Remarks | Text |  |
| 55 | FP1 Date | Tax invoice | FP1 Date | Date | Faktur Pajak date |
| 56 | FP1 No | Tax invoice | FP1 No | Text | Faktur Pajak number — keep format |

The BC40 grouped header (BC “Aju” / Document BC / Vendor / Customer / Contract / Purchase Order / Realization of Good Receipts blocks) is normalised into the flat canonical fields above; the new system’s exports use a single, unambiguous header row.